|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Change Description | Reason for Change | Impact | Updated By | Status | Priority | Approval Status |
| 2023-04-03 | Updated project goals | Revised business requirements | Medium | Project Manager | Approved | Medium | Approved |
| 2023-04-08 | Revised Air Canvas features | Feedback from user testing | High | Design Team | Pending | High | Under Review |
| 2023-04-13 | Extended timeline for prototype development | Technical challenges | High | Development Team | Approved | High | Approved |
| 2023-04-16 | Added additional hardware procurement task | Identified additional requirements | Medium | Procurement Team | Pending | Medium | Under Review |

Changelog and Change Request